2025 Workstreams – FX Definitions Update

Key topics for 2025

- Main Book Compilation

- Deliverable Disruption Events/Fallbacks

- Business Day Reconciliation (in Main Book compilation)

- Calculation Agent – role and standard

- Unexpected Holidays

- Emerging Markets Matrix

- Novations

- Other Matrices (Annex A as a Matrix; others TBD)

- Technical Revisions – Rounding, Automatic Exercise

- Non-deliverable Disruption Events/Fallbacks (substantially completed in 2024 to be reviewed once other 2025 work is nearly complete)

Key Groups

- ISDA FX Definitions Update WG

  - Calls approximately every other week on Wednesdays at 8 am NY time starting March 5th

    - March 5th – overview of work for 2025; call for traders to join ad hoc group that will discuss deliverable Disruption Events/Fallbacks

    - March 19th – review of compiled Main Book

    - April 2nd – overview of Calculation Agent role summary; Transaction Types revised proposal

    - April 9th – overview of the Automatic Exercise Proposal; overview of Unexpected Holiday proposals

    - April 30th – overview of Annexes A, B and C drafts reformatted into matrix format; overview of Emerging Market Matrix draft; preliminary readout of feedback on Main Book compilation with a focus on Transaction Types

    - May 7th – continuation of discussion regarding feedback on Main Book compilation

    - May 21st  - continuation of discussion on Business Days; discussion on Calculation Agent (role and standard)

    - June 11th  - overview of updated Business Days definitions draft; overview of Calculation Agent provisions draft; overview of Automatic Exercise Proposals

    - June 25th – overview of the upstreamed EMTA Template Terms & corresponding provisions; overview of Cash-settled terms and request for feedback

    - June 26th – overview of the revised draft of the Offshore Deliverable CNY provisions

    - July 9th  – overview of the proposals from the FX Novations Subgroup, update on the feedback request on the Automatic Exercise proposals; overview of the revised draft of the Main Book

    - July 16th – continued discussion of the revised draft of the Main Book

    - July 30th – summary of feedback on Automatic Exercise proposals; overview of revised Novations provisions; overview of Disruption Events and Disruption Fallbacks for Non-Deliverable Transactions; overview of the Developed Markets Currency Matrix

    - September 2nd – discussion of comments to the revised draft of Disruption Events and Disruption Fallbacks for offshore Deliverable CNY transactions

    - September 3rd – overview of the annotated feedback requests for the Main Book

    - September 10th – continued overview of the annotated feedback requests for the Main Book, the Non-Deliverable Disruption Events and Fallbacks drafting, and the Novation provisions

    - TBD

  - Main Book compilation was circulated during week of March 10th; revised draft circulated July 8th (comments due September 12 th)

- ISDA FX Definitions Implementation Steerco

  - Calls recurring monthly on the second Thursday of the month from April 10th.

- Ad hoc group of FX traders

  - Comments to proposal for deliverable Disruption Events/Fallbacks due June 20th (proposal is based on bilateral conversations); also under review by GFXD COO Steerco

  - Joint call on proposal for deliverable Disruption Events/Fallbacks with Board-level representatives from ISDA and GFXD TBD in late June/July

  - Call on proposal for an alternative Automatic Exercise method on September 10th

  - Additional group calls TBD as necessary

- Other ISDA WGs

  - FX Legal Steering Committee

    - Meetings monthly to cover FX issues generally

    - Considered EM Matrix, Business Day Reconciliation, Calculation Agent role and technical questions in Main Book compilation

    - FX APAC Legal Steering Committee Subgroup

  - FX Operations Group

    - Meetings every other month to cover FX operations issues generally

    - FX Novations Subgroup addressing the corresponding workstream for the FX Definitions update

  - Emerging Markets FX Regional Groups – Africa, LatAM, Middle East, APAC, CEE/SEE/CIS

  - ISDA/EMTA Emerging Markets FX Steerco

The FX APAC Legal Steering Committee Subgroup was also invited.